## Slide 1: Iterative development & the Unified Process
Muhammad Faisal Akram
MS(CS) Software Engineering
0322-7015352

## Slide 2: Elaboration
Goal of Elaboration phase in RUP is to baseline the architecture of the system to provide a stable basis for the bulk of the design and implementation effort in the Construction phase.
An analysis is done to determine the risks, stability of vision of what the product is to become, stability of architecture and expenditure of resources.

## Slide 3: Elaboration - Entry criteria
The products and artifacts described in the exit criteria of the previous phase.
The plan approved by the project management, and funding authority, and the resources required for the elaboration phase have been allocated.

## Slide 4: Elaboration - Activities
Define the architecture.
  Project plan is defined. The process, infrastructure and development environment are described.
Validate the architecture.
Baseline the architecture.
  To provide a stable basis for the bulk of the design and implementation effort in the construction phase.

## Slide 5: Elaboration - Exit criteria / Out Comes
A detailed software development plan, with an updated risk assessment, a management plan, a staffing plan, a phase plan showing the number and contents of the iteration , an iteration plan, and a test plan.
The development environment and other tools.
A baseline vision, in the form of a set of evaluation criteria for the final product.
A domain analysis model, sufficient to be able to call the corresponding architecture ‘complete’.
An executable architecture baseline.
Use Case model ( at least 80 % completed ). All users and use cases have been identified.

## Slide 6: Construction
The Construction phase is a manufacturing process. It emphasizes managing resources and controlling operations to optimize costs, schedules and quality. This phase is broken into several iterations.

## Slide 7: Construction - Entry criteria
The product and artifacts of the previous iteration. The iteration plan must state the iteration specific goals
Risks being mitigated during this iteration.
Defects being fixed during the iteration.
All remaining components and application features are developed and integrated into the product.
All completed features are thoroughly tested.

## Slide 8: Construction - Activities
Develop and test components.
  Components required satisfying the use cases, scenarios, and other functionality for the iteration are built. Unit and integration tests are done on Components.
Manage resources & control process.
Assess the iteration
  Satisfaction of the goal of iteration is determined.

## Slide 9: Construction - Exit Criteria
The same products and artifacts, updated, plus:
A release description document, which captures the results of an iteration
Test cases and results of the tests conducted on the products.
An iteration plan, detailing the next iteration.
Objective measurable evaluation criteria for assessing the results of the next iteration(s).

## Slide 10: Transition
The transition phase is the phase where the product is put in the hands of its end users. It involves issues of marketing, packaging, installing, configuring, supporting the user-community, making corrections, etc.
Once the product has been given to the end user, issues usually arise that require you to develop new releases.

## Slide 11: Transition - Entry criteria
The product and artifacts of the previous iteration, and in particular a software product sufficiently mature to be put into the hands of its users.

## Slide 12: Transition - Activities
Test the product deliverable in a customer environment.
Fine tune the product based upon customer feedback. New releases after adjusting changes.
Deliver the final product to the end user.
Finalize end-user support material.

## Slide 13: Transition - Exit criteria / Out Comes
An update of some of the previous documents, as necessary, the plan being replaced by a “post-mortem” analysis of the performance of the project relative to its original and revised success criteria.
A brief inventory of the organization’s new assets as a result this cycle.

## Slide 14: Advantages of RUP
The RUP puts an emphasis on addressing very early high risks areas.
It does not assume a fixed set of firm requirements at the inception of the project, but allows to refine the requirements as the project evolves.
It does not put either a strong focus on documents
The main focus remains the software product itself, and its quality.

## Slide 15: Drawbacks of RUP
RUP is not considered particularly “agile” However, recent studies have shown that by adopting the right essential artifacts RUP is agile.
It fails to provide any clear implementation guidelines.
RUP leaves the tailoring to the user entirely.

## Slide 16: ENTITY RELATIONSHIP DIAGRAM

## Slide 17: Drawbacks of RUP